# TEST SIGN-OFF REPORT

## A. Document Details

| Project | Mercury Tour App |
| --- | --- |
| Prepared By | Amnu Kalam |
| Date | [21-04-2026] |
| Test Environment | URL : https://demo.guru99.com/test/newtours/ Browser: Chrome, Edge OS : Windows 10/11 Devices : Mobile, Laptop Test Data : Selenium automation |

## B. Executive Summary

- Testing was completed for 6 application modules: Selenium Demo/Dropdown, Insurance, Agile, Telecom, Payment Gateway, and Bank.

- 18 defects were logged; the majority are high impact (15 Critical; 3 Major).

- Recommendation: address Critical/High defects, then perform retest + full regression before considering production release.

## C. Scope Summary

In scope (executed in this cycle):

- Functional flows

- Integration checks across modules

- Input validation coverage

- End-to-end user journeys

Out of scope (not executed in this cycle):

- Performance and load testing

- Security testing

- Database validation

## D. Entry / Exit Criteria

Entry criteria (assumed):

- Test environment available and accessible

- Build deployed and smoke checks completed

- Test data prepared for core scenarios (login, payments, banking workflows)

Exit criteria (for sign-off):

- No open Critical defects (Status: Not met)

- Core business workflows pass (login, payment, banking) (Status: Not met)

- Regression suite execution with acceptable pass rate (Status: Not met)

- Stakeholder approval to proceed (Status: Pending)

## E. Execution Metrics

| Metric | Result |
| --- | --- |
| Test cases executed | 65 |
| Passed | 47 |
| Failed | 18 |
| Blocked | 0 |
| Defects identified (total) | 18 |

## F. Defect Profile (Snapshot)

| Severity |  | Count |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Critical |  | 15 |  |  |  |
| Major |  | 3 |  |  |  |
| Priority |  | Count |  |  |
| High |  | 18 |  |  |
| Medium |  | 0 |  |  |
| Low |  | 0 |  |  |
| Module |  |  |  |  | Defects |  |
| Selenium Demo |  |  |  |  | 3 |  |
| Insurance |  |  |  |  | 3 |  |
| Agile |  |  |  |  | 1 |  |
| Telecom |  |  |  |  | 1 |  |
| New Tour |  |  |  |  | 3 |  |
| security |  |  |  |  | 2 |  |
| Bank |  |  |  |  | 5 |  |
| Total |  |  |  |  | 18 |  |

## G. Key Risks & Immediate Actions

- Release risk: Multiple core journeys are failing; product stability is currently low.

- Business impact areas: login/validation, payment processing, banking operations, and navigation controls.

- Data quality: weak input validation increases the probability of incorrect transactions and user errors.

- Immediate actions: fix Critical/High defects, rerun failed cases, then execute regression on impacted modules.

## H. Sign-off Decision

Sign-off status: NOT APPROVED for production release at this time due to open Critical/High defects and 0% pass rate in executed test cases.